## Slide 1
Definition of Ready (DoR)
Definition of Done (DoD)

## Slide 2
Definition of Ready Checklist Overview
The ‘Definition of Ready’ checklist is used by teams to make the criteria for completed User
Stories and Sprints explicit and visible to everyone. The User Stories and Sprints must meet
the agreed criteria prior to being accepted for any upcoming iterations.
The criteria is based of the INVEST matrix- this is a widely accepted set of criteria used to
asses the quality of a User Story being proposed for iterations.
If your User Stories don’t meet this criteria the team should either re-word it or even, consider
a full re-write of the User Story.
A User Story should be aligned to the following:
“I” ndependent (of all others)
“N” egotiable (not a specific contract for features)
“V” aluable (or vertical)
“E” stimable (to a good approximation)
“S” mall (so as to fit within an iteration)
“T” estable (in principle, even if there isn’t a test for it yet)
The ‘Definition of Ready’ checklist is a baseline guide only. Work with your team to agree on
The list of tasks or change the baseline list to meet your teams needs.

## Slide 3
Definition of Ready | 
User Story | Sprint
User Story defined | The Sprint Backlog is prioritised
User Story dependencies identified | The Spring Backlog contains all defects, User Stories and other work that the team is committing to
User Story sized by Delivery Team | No hidden work
Scrum Team accepts User Experience artifacts | All team members have calculated their capacity for the Sprint
Performance criteria identified, where appropriate | Full-time on project = X hours per day
The person who will accept the User Story is identified | All User Stories meet Definition of Ready
The team has a good idea what it will mean to Demo the User Story | 

## Slide 4
Definition of Done Checklist
The ‘Definition of Done’ checklist is used by teams to ensure agreement of the criteria that
must be met for a User Story to be considered ‘done’. Failure to meet this criteria at the end of team sprint would imply that the User Story cannot be released into production as a part
of the ‘Release’ phase.
The checklist helps to define the teams understanding of the tasks required to be completed for a user story to be considered for release post sprint. The definition of done is very vague so the checklist ensures that all tasks have been considered not just the development of the
feature that is documented within the User Story.
The ‘Definition of Done’ checklist is a baseline guide only. Work with your team to agree on
The list of tasks or change the baseline list to meet your teams needs.

## Slide 5
Definition of Done |  | 
User Story | Sprint | Release
Produced code for presumed functionalities | Satisfied DoD for each sprint within the release | Satisfied DoD for each sprint within the release
Assumptions of US met | Marketing feedback is complete | Production environment is ready
Project builds without errors | Legal and compliance review is complete | CI/CD verified and working
Unit tests written and passing | User help guide created or completed | User guides have been socialised with the right users
Project deployed on the test environment identical to production platform | Training video created or updated | Roll back process is tested and documented
Tests on devices/browsers listed in the project assumptions passed | Refactoring is complete | Smoke testing scenarios are written and ready
QA (Quality Assurance) session performed | Configuration or build changes documented | Frontline customer teams are trained and ready
Issues from QA session resolved | Performance testing is complete | Release communications sent to users
Any configuration or build changes documented | Security testing is complete | All stakeholders have signed off the proposed release
Documentation updated (if exists) | Sprint marked as ready for deployment | 
PCR (Peer Code Review) performed |  |